Week one sprint planning:

Get a functional app able to produce new notes from user input. Also work on a more defined plan for the final product.

Chanzhou is working on the design of the user interface (will be referred to as UI henceforth)

Marcus is working on the first draft of code for adding new notes.

Emil is working with planning of new features and also the administration of scrum.

Daily scrum 201201:

This is the first day of the project so nothing to report on prior work. We have defined three tasks that are now distributed between the team members. Next meeting is planned for Thursday 201203.

An issue from today is that the end product is not clearly defined. Bu Thursday this will be cleared out.

Daily Scrum 201203:

Marcus and Chanzhou have worked on the user interface and main functionality of the app. An issue has appeared as they have both done similar work. We decided to use Chanzgous work as the main bed for he app, and implement Marcus note design into that.

The agile methods are so far a bit confusing… Hopefully, as there is a semi functional framework for the app on our github, we will be able to work better and faster.

Emil has been give an assignment to start work on the constructor for new notes.

We now have a better plan for the app with several new features described on trello.